## Slide 1: TTCN-3 CONFORMANCE TEST SUITE STF 451 STATUS REPORT
<number>
Bogdan Stanca-Kaposta, TestingTechnologies
Andras Kovacs, BroadBit

## Slide 2: Contents
<number>
Administrative
Session plan
Current status
Remaining STF451 work
Issues reported as CRs
Conclusion

## Slide 3: Administrative
1 STF Member retreated at beginning of STF (ISPRAS)
  Andras Kovacs (BroadBit) covered the gap (no financial changes)
  We had to drop the Requirements coverage approach for this release
    In order to provide and maintain the good quality of the ATS
    Overhead to learn and apply the tool without the expert was substantial
    Nevertheless we fully support this approach and recommend to be used by next STFs
<number>

## Slide 4: Session plan
<number>
October:
  11 days of work - done
November:
  24 days of work - done
  1 week session at Testing Technologies in Berlin
December:
  10 days of work - done
January:
  20 days of work - done
February:
  10 days of work - done
April:
  4 days of work - done
May:
  11 days of work - ongoing
1 day left with the scheduled STF451 sessions.
Planned to spent another week on test case validation.

## Slide 5: Current status (1/3)
<number>
STFs objectives to cover at least 70% of the TTCN-3 core standard clauses was reached by far (~83%)
The planned test cases have been written
The validation phase of ATS is almost done
Stable drafts made available as MTS#59 contribution
  While most of the planned test cases have been already written, their validation is ongoing
  Stable drafts of the documents and ATS are contributed to the MTS#59 meeting

## Slide 6: Current status (2/3)
<number>
Time spent on the following:
  New test case development (extending ATS from STF433)
    Coverage of differences between TTCN-3 ed. 4.3.1 and ed. 4.4.1. All changed or new clauses have been covered.
    Testing of previously non-covered sections (e.g. sections 9, 14, 21).
    Taking ‘on-hold’ test cases from STF433 into use, based on the resolution of CRs raised by the preceding STF.
  Validation and documentation
    Validation with two independent TTCN-3 tools: TTWorkbench (nearly done) and Testcast (finished)
    Extending of tooling for automated test execution for TestCast and TTworkbench. The automation tooling from STF433 has been extended with the following capabilities:
      Execution of external functions
      Support of various configurations (e.g. broadcast to ports)
    Creation of documents.

## Slide 7: Current status (3/3)
<number>
ATS validated with 2 tools:
  TTworkbench compile-time and execution
  TestCast compile-time and execution
Total number of conformance tests is 1239:
  Majority of the core standard sections have been now covered: ~83%
  All changes between the 2011 and 2012 editions of the TTCN-3 standard have been covered; tool vendors may validate their implementation of the latest features.
Statistics:
  Number of positive syntax tests: 144
  Number of negative syntax tests: 82
  Number of positive semantic tests: 623
  Number of negative semantic tests: 390
  On hold: 24

## Slide 8: Remaining STF451 work
<number>
Work to be done in May 2013:
  Validation of test cases by analyzing reason for unexpected results of some test cases
  Publication of results

## Slide 9: Handling reported CRs
<number>
12 CRs were written by STF433, and a number of related test cases have been put on-hold.
All of these issues have been resolved except for one (CR #5987). Based on the resolution of these CRs, we checked through the on-hold test cases, and added some into the ATS.

## Slide 10: Conclusion
<number>
Wrap up work will be finished by end of May.
  Draft deliverable available for commenting
  There will be a continuous dialog with tool vendors regarding the analysis of observed errors
Special thanks to Elvior and TestingTech for the active tool support, which made the continuous validation of results possible