STF 409 on Conformance tests for TTCN-3 tools

Participants

TB/Secretariat representatives:

| Stephan Schulz | MTS Chairman | stephan.schulz@conformiq.com |
| --- | --- | --- |
| Sebastian Mueller | ETSI CTI Technical Expert | sebastian.mueller@etsi.org |
| Pascale Georges | STF recruitment Administrator | pascale.georges@etsi.org |
| Alberto Berrini | STF Support Unit Director | alberto.berrini@etsi.org |

Candidates:

| Nikolay Pakulin | ISPRAS | npak@ispras.ru |
| --- | --- | --- |
| Jens Grabowski | Institut für Informatik | grabowski@informatik.uni-Goettingen.de |
| Benjamin Zeiss represented by Jens Grabowski | Institut für Informatik | zeiss@cs.uni-goettingen.de |
| Jon Ramirez de Olano Medrano | Metodos y Tecnologia | jon.ramirez@mtp.es |
| Bogdan Stanca-Kaposta | Testing Technologies | stanca@testingtech.com |
| Andras Kovacs | BroadBit Slovakia | andras.kovacs@broadbit.com |

Copy

| Dieter Hogrefe | MTS Vice Chairman | hogrefe@informatik.uni-goettingen.de |
| --- | --- | --- |
| Giulio Maggiore | MTS Vice Chairman | giulio.maggiore@TELECOMITALIA.IT |
| Anthony Wiles | ETSI CTI Unit Director | Anthony.wiles@etsi.org |
| Shicheng Hu | ETSI CTI Technical Expert | shicheng.hu@etsi.org |
| Laurent Vreck | ETSI Technical Officer | Laurent.vreck@etsi.org |
| Andres Kull | Elvior | andres.kull@elvior.ee |
| Andrus Lehtmets | Elvior | andrus.lehtmets@elvior.ee |

Table of content

1	Introduction	2

2	STF concept	2

3	STF funding	2

4	STF deliverables	2

5	Review of Terms of Reference and of base documents	2

6	Selection of experts and STF leader	3

7	Contracts	3

8	Milestone and payments	3

9	Electronic working tools	4

9.1	STF folder on “docbox”	4

9.2	e-mail	4

9.3	Access rights	4

9.4	STF folders in the internal ETSI NW (H and P drives) not required	4

9.5	STF presentation page on the ETSI Portal	4

10	Organization of the work	5

10.1	Establishment of Contracts	5

10.2	Social Security and Work Permit	5

10.3	Session plan	5

10.4	Time sheet declaration	5

10.5	Milestones and reporting	6

10.6	Invoicing	6

10.7	Presentation in conferences and articles	6

10.8	Practical information to settle in the area of Sophia Antipolis	6

10.9	STFLINK	6

11	Attachments:	6

Annex A:  Reference Information on STF process (useful addresses)	7

# Introduction

The TB Chairman, Stephan Schulz chaired the meeting.  The meeting was opened at 10:00 via GoToMeeting and lasted until 13:45.  The agenda was approved.  The participants made a short “round the table” presentation.

# STF concept

Alberto Berrini made a short presentation of the STF concepts.  More details on the STF working methods can be found on the ETSI Portal: http://portal.etsi.org/stfs/process/home.asp

# STF funding

This STF is funded from the ETSI budget.  The total manpower is 60 working days.  30 days will be remunerated at the standard rate of 600 €/day and 30 days will be provided free of charge by STF experts.  The travel and subsistence cost to join the STF working sessions in ETSI or in another location is included in the overall contract remuneration.

# STF deliverables

The STF will provide the following draft ETSI deliverables, to be approved by correspondence during 1Q2011:

- DTS/MTS-00132-1T3	TCN-3 Conformance Test Suite ; Part 1 : ICS

- DTS/MTS-00132-2T3	Conf_TPs	TTCN-3 Conformance Test Suite ; Part 2: TSS&TPs

- DTS/MTS-00132-3T3	Conf_ATS	TTCN-3 Conformance Test Suite ; Part 3: ATS & IXIT

# Review of Terms of Reference and of base documents

The ToRs have been thoroughly discussed.  It has been agreed that a preliminary review of the base documents is necessary, before the STF work can actually start.  The review will be done by correspondence and should be completed before the MTS meeting of 7-8 September.

This review is extremely important for the success of the STF that will follow.  All candidates have been invited to contribute to the process, independently of the fact that they will be part of the STF.  In addition, Elvior should also be involved.  Therefore, all the experts who participate in the review process will have access to the working documents and mailing lists of the STF.

A discussion of the base documentation has shown that there is a number of issues that need to be clarified on the current proforma – e.g., clarification of test execution or so called “syntax testing” as well as the lack of information on format and examples of test purpose specifications. In addition, it has to be clarified to what extend the operational semantics (Part 4) are relevant for the STF (it is currently NOT listed as a base document but has a tight relation to Part 1).  Stephan has the AP to initiate the resolution of these open issues prior to the start of the STF – ideally prior to the next MTS plenary meeting.

It has been stressed that probably the most important aspect of this STF is the identification and derivation of well defined test purposes. The actual specification of TTCN-3 code based on these test purposes is the second step.

The quality of the test suite is more important than its test cases. Quality of the STF work is measured by the coverage of the standard clauses (i.e., the depth of requirement coverage in the standard) and not by the pure number of tests.

The STF budget has been estimated to allow the specification of tests for type, module and scope sections. Nevertheless the STF is encouraged to cover further clauses if time allows.

The STF shall skip the creation of a requirements catalogue document. But rather capture or document each testable requirement in one or more test purpose definitions.

The ENTIRE core language standard (in its 260 pages) has been estimated to contain 5000 requirements by last year’s TTCN-3 maintenance STF. But as stated above .. the scope of the STF is only to cover a part of these requirements.

# Selection of experts and STF leader

All candidates have been found very well qualified but the STF resources did not allow hiring more than 3 experts.  After thorough discussion, the selection panel unanimously agreed to appoint Benjamin Zeiss, Bogdan Stanca-Kaposta and Andras Kovacs.  Benjamin Zeiss will be the Leader. Benjamin and Andras are responsible for the TPs, Bogdan for the TTCN.

# Contracts

Contracts will be made as follows:

| Expert | Working days |  |  | Duration |  |
| --- | --- | --- | --- | --- | --- |
|  | Total | Remun. | Volunt. | From | To |
| Zeiss, Benjamin | 20 | 10 | 10 | 4 Oct 2010 | 31 Dec 2010 |
| Stanca-Kaposta, Bogdan | 20 | 10 | 10 | 4 Oct 2010 | 31 Dec 2010 |
| Kovacs, Andras | 20 | 10 | 10 | 4 Oct 2010 | 31 Dec 2010 |
| Total contracted | 60 | 30 | 30 |  |  |

# Milestone and payments

Payment will be made upon achievement of the following contractual milestone: Final Report and revised TS’s endorsed by the MTS Chairman and approved by correspondence by TC MTS, accepted by the ETSI editHelp  for publication.

As soon as the milestone will be achieved, ETSI will send an e-mail to the contact person of the contract asking to issue the invoice.

# Electronic working tools

## STF folder on “docbox”

A folder will be created on the ETSI Server (docbox) to exchange documents, at the following address: http://portal.etsi.org/docbox/STF (subfolder “STF409_MTS_TTCN-3_tools”).  The subfolder contains a “Public” area, accessible to all ETSI-on-Line users and a “STFworkarea”, with access restricted to the STF and other people listed below.

## e-mail

An e-mail list will be created, with archive, at the following address: “STF409_MTS_TTCN3_tools @list.etsi.org.”

## Access rights

The following people will have access to the docbox folder and the mailing list:

| STF experts | Benjamin Zeiss | zeiss@cs.uni-goettingen.de |
| --- | --- | --- |
|  | Bogdan Stanca-Kaposta | stanca@testingtech.com |
|  | Andras Kovacs | andras.kovacs@broadbit.com |
| MTS Officials | Stephan Schulz | stephan.schulz@conformiq.com |
|  | Dieter Hogrefe | hogrefe@informatik.uni-goettingen.de |
|  | Giulio Maggiore | giulio.maggiore@TELECOMITALIA.IT |
| Review contributors |  |  |
| ISPRAS | Nikolay Pakulin | npak@ispras.ru |
| Institut für Informatik | Jens Grabowski | grabowski@informatik.uni-Goettingen.de |
| Metodos y Tecnologia | Jon Ramirez Medrano | jon.ramirez@mtp.es |
| Elvior | Andres Kull | andres.kull@elvior.ee |
| Elvior | Andrus Lehtmets | andrus.lehtmets@elvior.ee |
| ETSI Secretariat |  |  |
| STF Manager | Alberto Berrini | alberto.berrini@etsi.org |
| CTI expert | Sebastian Mueller | sebastian.mueller@etsi.org |
| MTS Officer | Laurent Vreck | laurent.vreck@etsi.org |
| STF Assistant | Elodie Rouveroux | elodie.rouveroux@etsi.org |

These people can include additional users, as required, using the ETSI Access Rights Management (ARM) application: http://webapp.etsi.org/ARM/ .

## STF folders in the internal ETSI NW (H and P drives) not required

During the sessions in ETSI, the STF will use the ETSI “Public” NW.

## STF presentation page on the ETSI Portal

If necessary, a presentation page for the STF may be created on the ETSI Portal.  This page can be used as a “hook” to advertise the STF results and share documents for discussion inside and outside ETSI.  The page is accessible from the STF information boxes on the Portal; however the URL can be referred from other WEB pages.  The ETSI Secretariat will create an initial page for the STF and can provide help to improve and publish this page, based upon the information provided by the Leader and the TB.  Support can also be provided for the including organization of events, design of leaflets and WEB pages.  An example is http://portal.etsi.org/stfs/STF_HomePages/STF331/STF331.asp

# Organization of the work

## Establishment of Contracts

Contracts (LoE) will be made according to the conditions agreed in this Preparatory Meeting.  In order to draft the LoE, the ETSI Secretariat must receive the administrative information that has been requested with the invitation to the Preparatory Meeting.

The ETSI Secretariat will send a “pdf” file to the contact person of the expert’s Company indicated in the administrative information form.  The contact person should print out and send two signed copies to the ETSI Secretariat, at the postal address STFLINK, 650 route des Lucioles, F-06921 Sophia Antipolis Cedex, France.  One original will be returned to the contact person, countersigned by the ETSI Director-General.

The expert will not be entitled to charge working time on the STF account before the LoE is signed by both parties.  Moreover, the access to the STF offices and work areas cannot be granted.

## Social Security and Work Permit

Experts attending sessions in the ETSI premises must provide a certificate to prove that their Company has paid the Social Security contributions for the period of activity in the STF.

Experts from Companies based in an “EU area” country (EU + Iceland, Norway, Liechtenstein, and Switzerland) must provide a "E101" certificate.  Experts from Companies based in France must provide a copy of the Social Security card for an employee or URSSAF declaration for self-employed consultants

The Social Security certificate must be requested as soon as possible to the competent authorities.  If the certificate cannot be delivered on time for the first session of the STF in ETSI, then the expert must provide a copy of the request.

## Session plan

The initial work plan is in the attached EXCEL sheet.  The initial plan will be recorded by the ETSI Secretariat in the Time Allocation Management (TAM) WEB application.  Request for new sessions and/or changes of the current plan will be done directly by the experts or by the STF Leader using the TAM interface and must be confirmed by the ETSI Secretariat, after verification of the availability of the necessary contracted resources and of the office space for the sessions in ETSI.

The approval of session plan changes is a two-step process:

- change request by the expert or the Leader (status REQUESTED)

- confirmation by the Secretariat (status PLANNED)

The same procedure applies for sessions in ETSI and for work at home.  The expert concerned and the Leader are informed by automatic e-mail of all changes of the session plan, when they are requested and when they are confirmed by the ETSI Secretariat.

Since the session plan on TAM is the reference to book offices, request for new sessions in ETSI should be submitted with a reasonable notice.

## Time sheet declaration

After the end of each month each expert will confirm the time actually spent in TAM. The STF Leader will validate the experts’ declaration, to confirm that the effort claimed corresponds to the result achieved. The ETSI Secretariat will then accept the time sheets, after checking the contractual conditions.

The declaration of the time spent should be done by each expert after the last session of the current month and before the 7th of the month that follows, based upon the agreed session plan (status “PLANNED”).  When the expert submits the time sheet, status will be changed to “DONE”.  The STF Leader should validate the experts’ time sheets in status “DONE”, before the 14th of the following month (status will be changed to “VALIDATED”).  When the Secretariat confirms acceptance of the time declaration (status “ACCEPTED”), the corresponding working days are “credited” to the contract for the payment of the next invoice.

## Milestones and reporting

The ETSI template for the Final Report can be found on the ETSI Portal.

## Invoicing

Invoices for the time spent can be sent after the actual achievement of each milestone, as indicated in the LoE.  The amount to be invoiced corresponds to the number of working days actually spent until the target date for the Milestone and as it results from the time sheets accepted by the ETSI Secretariat.  Payment will be made within 30 days upon reception of the invoice by ETSI and confirmation of the achievement of the relevant milestone. If the milestone is delayed, the invoice must be kept on hold until the achievement is confirmed.  Invoices must be sent not later than one year after the conclusion of the contract

## Presentation in conferences and articles

ETSI welcome the widest possible dissemination of the standardization achievement in articles conferences and other publications, on condition that the copyright and confidentiality requirements are fulfilled and that the role of ETSI and its brand identity are duly evidenced and acknowledged.

Therefore, reference to ETSI, the TB, the STF and the funding sources, if different from the ETSI budget (e.g. EC/EFTA, Members), must be explicitly quoted.

In order to avoid confusion, the activity and results achieved on behalf of ETSI must be clearly identified and must appear as distinct from the objectives of any other related initiatives, either commercial or not for profit.

Moreover, it must be considered that the documentation which is being processed by the STF is, by its nature, draft material not yet approved by the ETSI Membership.  Therefore, whenever this material is presented in another context than the STF reference TB, particular care must be taken to ensure that the audience understands that this represents the provisional point of view of the STF and/or the reference TB and that this may not be interpreted as a firm official ETSI position.

More information can be found in the STF site on the ETSI Portal.

## Practical information to settle in the area of Sophia Antipolis

The ETSI Secretariat has negotiated preferential rates for housing, transports and other services in the area of Sophia Antipolis.  More information can be found in the STF site on the ETSI Portal.

## STFLINK

If you do not know the person who deals with a particular topic, you can address your requests regarding STFs to “STFLINK” (STFLINK@etsi.org), postal address STFLINK, 650 route des Lucioles, F-06921 Sophia Antipolis Cedex, France.  They will dispatch take your requests to the relevant services.

# Attachments:

- ToR STF409 v0.8

- Initial Session Plan (EXCEL sheet)

Annex A:  Reference Information on STF process (useful addresses)

The reference information and contact persons concerning the STF management process and requirements can be found at the following addresses:

| ETSI WEB site | http://www.etsi.org/ |
| --- | --- |
| ETSI Portal | http://portal.etsi.org/ |
| STF reference Information | http://portal.etsi.org/Portal_STF/FullSearch.asp?Param |
| STF management process | http://portal.etsi.org/stfs/process/home.asp |
| STF working conditions | http://portal.etsi.org/stfs/process/item6_STFwork/item6_A_STFWork.asp |
| STF “contractual” conditions | http://portal.etsi.org/stfs/process/item5_Contr&Invoice/item5_A_LoEconditions.asp |
| STF Travel application | http://webapp.etsi.org/travel/ |
| Time Allocation Management (TAM) | http://webapp.etsi.org/STF_TAM/ |
| Mailing lists server | http://list.etsi.org/ |
| EditHelp (standards drafting support) | http://portal.etsi.org/edithelp/home.asp http://portal.etsi.org/edithelp/ETSI_Packs/Deliverables_pack/index.asp mailto:edithelp@etsi.org |
| CTI (Conformance Testing and Interoperability Competence Centre) | http://www.etsi.org/technicalfocus/home.htm |
| Helpdesk (IT support) | http://portal.etsi.org/helpdesk/home.asp tel: +33 4 9294 4900 |
| STFLINK (STF support) | mailto:STFLINK@etsi.org |
| Mr. Alberto Berrini (STF Manager) | alberto.berrini@etsi.org tel: +33 4 9294 4264 |
| Mrs. Pascale Georges (Recruitment, LoE, Reporting) | pascale.georges@etsi.org tel: +33 4 9294 4348 |
| Ms. Elodie Rouveroux (Work Permit, E101, sessions support) | elodie.rouveroux@etsi.org tel: +33 4 9294 4328 |
| Ms. Marithé Carlier (Invoicing, travel, in-kind contribution) | marithe.carlier@etsi.org tel: +33 4 9294 4325 |