|  | ToR STF 409 (TC MTS) |
| --- | --- |
|  | Version: 0.8 |
|  | Author: Stephan Schulz – Date: 7 May 2010 |
|  | Last updated by: Alberto Berrini – Date 7 June 2010 |
|  | page 1 of 6 |

Terms of Reference for Specialist Task Force STF 409 
(TC MTS) on ”Conformance tests for TTCN-3 tools”

Document status

| Status of these ToR | MTS(10)032 |
| --- | --- |
| Work Items approved | MTS(10)033 |

# Reasons for proposing the Specialist Task Force (STF)

Over the last 10 years TTCN-3 has become a significantly important testing technology with very high deployment at various ETSI member companies as well as other organizations internationally. With its uptake by 3GPP, OMA and the AUTOSAR (a consortium of car makers and OEM suppliers), its role in standardization is further growing. 3GPP is using TTCN-3 as the test specification language for IMS call control testing from Rel. 8 onward and. TC TISPAN is using TTCN-3 for NGN supplementary service and interworking test specification. TC INT is using TTCN-3 for automating IMS core network interoperability testing. TC ITS is using TTCN-3 to specify all its test suites under the EC mandate M/453. Since 2004 ETSI organizes an annual, international user conference where it collects feedback from the wide TTCN-3 user community. The first ETSI TTCN-3 tools Plugtest has been organized in 2009.

Significant number of TTCN-3 compilers are available on the market (at least 7 commercial tools and 2 internal tools of industrial ETSI members) that also indicate the high interest and use of the language. The TTCN-3 standards which provide the foundation for this testing technology, are however quite complex and encompass multiple hundreds of pages. Part 1 of the TTCN-3 series, the TTCN-3 core language, alone is estimated to contain on the order of 5,000 requirements. Although there has been to this day no evidence of incorrect tool implementations, the TTCN-3 community has been repeatedly requesting over the past 10 years for some kind of assurance that tools comply to the TTCN-3 standards, i.e., a conformance test suite. This STF is intended to create a first TTCN-3 conformance test suite for the purpose of ensuring that TTCN-3 tools actually comply to ETSI TTCN-3 standards. The basis for the development of such a tests, i.e., a proforma for TTCN-3 tool conformance test specification, has been created previously in TC MTS by STF 380.

## Overview of the proposal

### Purpose of the work

The purpose of this work is to start the implementation of a TTCN-3 tool conformance test specification, i.e., more concrete to specify ICS, test purposes and TTCN-3 tests for the type, module and constants clauses of the TTCN-3 core language standard based on the proforma developed in earlier MTS work. See details in clause 1.2.1.

### Relation with the ETSI strategic objectives

This STF directly supports the ETSI strategic objectives 3rd Generation partnership, "Interoperability and Testing" and "Next Generation Networks (NGN)" and “Intelligent Transport Systems (ITS)”.

### Market impact, benefits to be gained

Strategic importance behind the work: the decisions by 3GPP RAN5 to move to TTCN-3 from Release 8 onwards, TC TISPAN to develop NGN test suites, TC INT to develop core IMS network test suites, and TC ITS to develop conformance and interoperability test suites in TTCN-3, all require the availability of a number of different, high quality, commercial TTCN-3 tools and well as the ability for ETSI members to assess that these TTCN-3 tools really comply to the ETSI TTCN-3 standards.

### Interest of ETSI Members and other stakeholders

Today as 3GPP, TISPAN, INT, and ITS test teams have started to use TTCN-3 as their conformance, interoperability and benchmarking test suites development language, the biggest potential stakeholder is the mobile telecommunication and intelligent transport systems community: operators, network and user equipment manufacturers, chipset and ITS infrastructure vendors, automotive companies, and test equipment manufacturers.

### Relation with other activities within ETSI and/or related organizations

TTCN-3 is THE standard programming language used by all ETSI TCs producing conformance test suites. It is also used for benchmarking test suites, interoperability test suites and interworking test suites.

### Priority within the TC

This STF proposal has a HIGH priority in order to support further growth of TTCN-3 in 3GPP, ETSI, OMA, AUTOSAR and other bodies and to response to user requirements in a timely fashion.

### Motivation why the work cannot be performed within the TC

So far numerous attempts by TC MTS to create an official test suite based on voluntary contributions, e.g., by collecting regression tests from tool vendors, have not lead to a fruitful output. There are many different factors and reasons. Tool vendors consider regression tests maybe as their most important asset over their competition. Also differences in regression test approaches have so far not allowed to create a meaningful test suite. In STF 380, TC MTS has performed an analysis of existing tests and provided a proforma for the specification of standardized conformance tests.

Also, the nature of the work (analysis of programming languages, interworking of different notation languages, coding technologies, test scripting) requires mixed and specialized expertise that is not common and partly available by delegates attending ETSI meetings.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

| ETSI member | Name | Role | Motivation |
| --- | --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | Ericsson Test Competence Centre, Product Manager | TTCN-3 is extensively used and plays a strategic role in all phases of product development. |
| Telecom Italia | Giulio Carmelo Maggiore | Operator | TTCN-3 promotion and use for increasing the quality of products release in the network |
| Institut fuer Informatik, Universitaet Goettingen | Dieter Hogrefe |  | The University of Goettingen is interested in the further development of TTCN-3, because we are involved in several research and development projects where testing with TTCN-3 plays a central role. |
| Fraunhofer FOKUS | Ina Schieferdecker | Competence Centre on Modelling and Testing, Director | TTCN-3 plays a central role in our R&D projects and in our training programs, so that TTCN-3 tools compliance to the standard and their interoperability is important to us. |
| Conformiq | Stephan Schulz | CTO | TTCN-3 plays a central role as an output format for our tool in our commercial projects and in our training programs. TTCN-3 tool independence is for us a key asset of TTCN-3 |
| Testing Technologies | Theofanis Vassiliou-Gioles | CEO | Testing Technologies promotes TTCN-3 since the very beginning 10 years ago with tools and services. From end-users we understand that the compatibility of TTCN-3 tools applied is crucial for the further deployment of TTCN-3, at companies and at standard bodies, for a and gremias. |
| Elvior | Andres Kull | CEO | Elvior as TTCN-3 tool vendor is interested in evolving of the language. It is important that different tool vendors interpret all aspects of TTCN-3 language in a similar way, output of this STF will help to achive this target. |
| MTP | Raquel Garrido | CEO | MTP is a TTCN-3 too and service provider and supports this activity |

The common motivation of the supporting organizations is to increase the overall use of TTCN-3 and respond to user community duly and timely.

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

- Telefon AB LM Ericsson: participation in Steering Committee, review of documents

- Telecom Italia: participation in Steering Committee.

- Universitaet Goettingen: input in form of TTCN-3 CRs, providing voluntary resources in addition to STF resources for reviewing the draft documents, participation in TTCN-3 steering committee

- Fraunhofer FOKUS: reviewing the draft documents, participation in TTCN-3 steering committee

- Conformiq: reviewing the draft documents, participation in Steering Committee.

- Testing Technologies: participation in Steering Committee, provision of voluntary resource for STF work.

- Elvior: participation in Steering Committee, provision of voluntary resource for STF work.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The creation of the TTCN-3 reference test specification work will comprise the following tasks:

- Review of reference test suite proforma

- Cataloguing of requirements.

- Development of implementation conformance statement (ICS).

- Development of test suite structure and test purposes (TSS & TP).

- Development of abstract test suite (ATS) and IXIT

### Outcome of the STF

A first version of well documented TTCN-3 reference test specification.

# Consequences if not agreed:

The further adoption of TTCN-3 to 3GPP and OMA needs and the tool support of their requirements in due time will be put at risk, if this continuation work is not done. As tool support of the required features is dependent on the standardization of the features, not agreeing this proposal would have an unfavourable effect on the above domains directly. Also, the uptake and usefulness of the language will be adversely affected, thus jeopardizing ETSI’s significant contribution to this work.

Also, a number of proposed extensions are CRed by ETSI member companies, which actively use TTCN-3. If these are not addressed within a limited amount of time, tool-specific solutions do appear that endanger the compatibility and re-usability of the TTCN-3 code base.

# Detailed description:

## Subject title:

Conformance test suite for TTCN-3

## Reference Technical Committee:

TC MTS.

## Other interested TCs (if any):

3GPP LTE, TC TISPAN, TC BRAN, TC ITS, TC INT, TC ERM

These TCs use TTCN-3 for test suite development.

OMA

Is using TTCN-3 to develop and maintain conformance test suites.

## Steering Committee

MTS Committee has established a TTCN-3 Steering Group for the direct steering of TTCN-3 continuation STFs that will closely follow the progress of this STF. STF outputs will also be reviewed and approved by TC MTS. It is very likely that some active TC MTS members will apply to be involved in this STF and will hence be in direct contact with TC MTS via the usual communication means (MTS_GEN mailing list, MTS face-to-face meetings, conference calls). Support from the CTI department will also be requested and is seen as being vital to the success of this work.

## Target date for the start of work:

October 2010.

## Duration and target date for the conclusion of the work (TB approval):

End January 2011 – final drafts, 1Q2011 approval and Final Report.

## Resources required

Total resources required: 30 days.

### Experts manpower

Total manpower required: 30 working days. In addition, this resource will be matched by the same number of days as voluntary contribution provided by MTS members: 30 working days to be provided free of charge by STF experts. Therefore, the total manpower available for the STF will be 60 working days.

### Travel cost:

- No travel costs are anticipated.

### Other cost:

None.

## Experts qualification required, mix of skills

The following experts are required to perform the work:

- Number of experts required: 2-3

- Relevant expertise required:

  - Essential skills in TTCN-3.

  - Experience in TTCN-3 ATS development.

  - Additional skills in mobile telecommunication technologies would be appreciated.

- Support from the CTI will be vital to the success of this work.

## Scope of Terms of Reference:

- See Clause 1.

## Organization of the work in tasks and/or phases:

The work will be organized in sessions located in ETSI or premises of the STF members if that allows for an efficient treatment of the work. As the STF duration will not exceed 6 months no phases are required.

## Validation

Validation of the developed test specification – in particular the TTCN-3 code – will be provided as a voluntary TTCN-3 tool vendor contribution to the STF including but not limited to Elvior,Testing Technologies, and MTP.

## Related activity in other bodies and co-ordination schedule

The STF should co-ordinate with:

- ETSI TBs such as TISPAN, INT, ITS, and 3GPP, in particular with STF 160;

- OMA

- ITU-T SG17 Q.6

- ISO/IEC

## Base documents and their availability

- The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| RES/MTS-00111-1 T3 ed421 core | TTCN-3 Core Language | Mb Vote (pub in Aug 2010) |
| DTS/MTS-00115ed111 | Proforma for TTCN-3 reference test suite | Publ. May 2010 |

## Work Items to be produced by the STF

The STF will produce the following deliverables (revision according to CR Process), final drafts will be approved by correspondence during 1Q2011):

DTS/MTS-00132-1T3Conf_ICS	TTCN-3 Conformance Test Suite ; 
Part 1 : Implementation Conformance Statement

DTS/MTS-00132-2T3Conf_TPs	TTCN-3 Conformance Test Suite ; 
Part 2: Test Suite Structure & Test Purposes

DTS/MTS-00132-3T3Conf_ATS	TTCN-3 Conformance Test Suite ; Part 3: Abstract Test Suite & IXIT

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

- TB adoption of WI 	May 2010

- Early Draft 	Nov 2010

- Stable Draft 	Dec 2010

- Draft for approval 	Jan 2011

- TB approval (AbC)	Feb 2011

- Publication	April 2011

# Performance indicators

- Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge in form of CRs being provided and CR resolutions being reviewed

  - Steering Group meetings

  - Contribution from other ETSI TBs

- Interest from stakeholders other than ETSI Members

  - Feedback from TTCN-3 tool vendors

  - Number of tools compliant to test suite

- Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 7 May 10 | Schulz | draft |  |
| 0.2 | 10 May 10 | Vreck | draft | Minor changes (spelling, WI references, dates, …) |
| 0.3 | 11 May 10 | Vreck | draft | Added 2 comments (testing and WI types & revision |
| 0,4 | 12. May 10 | Vassiliou | Draft | Added TestingTech supporting role and motiviation |
| 0,5 | 12. May 10 | Schulz | Draft | Clarified validation |
| 0.6 | 13. May | Kull | Draft | Added Elvior’s supporting motivation |
| 0.7 | 14. May | Schulz | Draft | Updated supporters |
| 0.8 | 7 Jun 10 | Berrini |  | Work Item codes |