## Slide 1: TTCN-3 CONFORMANCE TEST SUITE STF 409 STATUS REPORT
Benjamin Zeiss
University of Göttingen

## Slide 2: Agenda
Session plan
Current status
Work still ongoing
Issues reported to STF393
Conclusion

## Slide 3: Session plan
October:
  2 weeks at ETSI in Sophia-Antipolis
November:
  2 weeks coordinated session
December:
  2 more days for Bogdan
The scheduled STF409 sessions are over now!

## Slide 4: Current status (1/4)
Drafts are available:
  ICS document
  TSS&TP document
  ATS&IXIT document
  ATS attachment
Attached as contributions to the MTS meeting.
Drafts are not yet final…

## Slide 5: Current status (2/4)
Time spent:
  2 weeks for each test case development
  2 weeks and lots of additional voluntary time (outside the contract) for
    Validation with tools (TTWorkbench + Testcast).
    Development of tooling for documentation and test execution for test cast and ttworkbench.
      Can be adapted by tool providers also for test automation!
    Going through issues and fixing them.
    Creation of documents.

## Slide 6: Current status (3/4)
ATS validated with 4 tools:
  TTworkbench: compile-time and execution.
  TestCast: compile-time and execution.
  IBM: some initial compile-time validation.
  MTP: as reports are sent in.
ATS Metrics:
  Total number of conformance tests: 733
  Number of positive syntactic conformance tests: 110
  Number of negative syntactic conformance tests: 34
  Number of positive semantic conformance tests: 335
  Number of negative semantic conformance tests: 254
  Total number of clauses (incl. subsection and subsubsections) in the TTCN-3 standard: 342
  Total number of clauses (at least partially) covered: 110

## Slide 7: Current status (4/4)
Document metrics:
  TSS&TP document: ~143 pages.

## Slide 8: Work still ongoing
Wrap-up work to be done:
  Document fine-tuning
  About ~50 test cases left to validated (to be finished this week).
  Quite a lot of time used outside of our contract to ensure the best possible result! Too little time!
All Mantis issues reported for the conformance test suite are closed/fixed.
  1 open issue with STF393 clarification pending.

## Slide 9: Issues reported to STF393 (1/3)
A number of issues have been reported to STF393 as a result of test case development and mailing list discussions.
Test cases with pending clarifications have been excluded from the delivered ATS (moved to a special on-hold directory).
Total of 9 CRs written.

## Slide 10: Issues reported to STF393 (2/3)
- CR5785: STF409 question on [Part 1: TTCN-3 Core Language / Section 6.3.2 ]
http://t-ort.etsi.org/view.php?id=5785
(current status: feedback)
- CR5791: STF409 question on [Part 1: TTCN-3 Core Language / Section B.1.2.3 ]
http://t-ort.etsi.org/view.php?id=5791
(current status: resolved)
- CR5789: STF409 question on [Part 1: TTCN-3 Core Language / Section 8.2.3.6 ]
http://t-ort.etsi.org/view.php?id=5789
(current status: resolved)
- CR5803: STF409 comment on [Part 1: TTCN-3 Core Language / Section 19.11 ]: ad-hoc restrictions
http://t-ort.etsi.org/view.php?id=5803
(current status: resolved)

## Slide 11: Issues reported to STF393 (3/3)
- CR5795: STF409 question on [Part 1: TTCN-3 Core Language / Section 16.1.4 ]
http://t-ort.etsi.org/view.php?id=5795
(current status: resolved)
- CR5786: STF409 question on [Part 1: TTCN-3 Core Language / Section 6.3.4 ]
http://t-ort.etsi.org/view.php?id=5786
(current status: resolved)
- CR5513: resolution of CR5092 contains bogus examples for charstring
http://t-ort.etsi.org/view.php?id=5513
(current status: fixed)
- CR5809: CL chapter 15.11 Concatenating templates of string and list types is not supported by BNF
http://t-ort.etsi.org/view.php?id=5809
(current status: new)
- CR5845: BNF does not allow identificator after keyword pattern
http://t-ort.etsi.org/view.php?id=5845
(current status: new)

## Slide 12: Conclusion
Wrap up work will be finished before Xmas, probably final draft this week or next week.
Special thanks (no order): Andrus(Elvior), David(MTP), Nikolay(ISPRAS), Stephan(Conformiq), Sebastian(ETSI)