## Slide 1: TTCN-3 CONFORMANCE TEST SUITE STF 433 STATUS REPORT
<number>
Andras Kovacs / BroadBit
Nikolay Pakulin / ISPRAS
Bogdan Stanca-Kaposta / TestingTech

## Slide 2: Contents
<number>
Session plan
Current status
Work still ongoing
Issues reported as CRs
Conclusion

## Slide 3: Session plan
<number>
November:
  32 days of work
  1 week session at ETSI in Sophia-Antipolis
December:
  17 days of work
January:
  21 days of work
  1 week session at TestingTech in Berlin
The scheduled STF433 sessions are over now!

## Slide 4: Current status (1/3)
<number>
Drafts are available:
  ICS document
  TSS&TP document
  ATS&IXIT document
  ATS attachment
Attached as contributions to this MTS meeting.
Drafts are not yet final…
  all the planned test cases have been already written, but some bug-fixes will be still done on a voluntary basis

## Slide 5: Current status (2/3)
<number>
Time spent on the following:
  New test case development (extending ATS from STF409)
  Validation and documentation
    Validation with two independent TTCN-3 tools (TTWorkbench + Testcast).
    Development of tooling for automated test execution for TestCast and TTworkbench.
      Can be adapted by tool providers also for test automation!
    Going through noticed issues and fixing them.
      Core standard related issues communicated by Change Requests through the ETSI Mantis tool
      Compiler related issues discussed individually with the supporting vendors
    Creation of documents.

## Slide 6: Current status (3/3)
<number>
ATS validated with 2 tools:
  TTworkbench: compile-time and execution.
  TestCast: compile-time and execution.
Total number of conformance tests is 1039:
  Majority of the core standard sections have been now covered
  All changes between the 2010 and 2011 editions of the TTCN-3 standard have been covered; tool vendors may validate their implementation of the latest features.
Statistics:
  Number of positive syntax tests: 138
  Number of negative syntax tests: 80
  Number of positive semantic tests: 494
  Number of negative semantic tests: 327

## Slide 7: Work still ongoing
<number>
Wrap-up work to be done:
  Document fine-tuning
  About ~30 test cases left to validated (to be finished this week).
  Quite a lot of time used outside of our contract to check the interpretation of some clauses and ensure the best possible result!
Some Mantis issues reported for the conformance test suite are still in new status.
  7 raised CRs still have ‘new’ status

## Slide 8: Issues reported as CRs (1/3)
<number>
A number of issues have been reported by raising CRs as a result of test case development and email discussions.
Test cases with pending clarifications have been excluded from the delivered ATS (moved to a special on-hold directory).
Total of 12 CRs written.
  CR numbers: 5954, 5955, 5956, 5958, 5959, 5961, 5963, 5977, 5987, 5988, 5995, 6009

## Slide 9: Conclusion
<number>
Wrap up work will be finished by end of January.
  Draft deliverable is available for commenting already now
  Final results will be published after end of January
Special thanks to Elvior and TestingTech for the active tool support, which made the continuous validation of results possible.